# 📄 CHANGELOG - NexBank Agentic AI Customer Service System

**Author / Conversational AI Architect**: SATHVIKA BOINA

**Project**: NexBank Agentic AI Customer Service System with Continuous Learning Feedback Loops

**Organization**: NexBank Neo-Banking Platform (2.7 Million Active Customers, Mumbai, India)

**Target Repository**: [https://github.com/boinasathvika05/Assignment2-Zetheta.git](https://github.com/boinasathvika05/Assignment2-Zetheta.git)

This document tracks daily progress over the 15-day period in strict accordance with **Section D1 & Pages 57–62 of the official project specification (`463548C_Agentic-AI_Customer_Service_Agent.docx.pdf`)**.

---

## 🗓️ Day 1–3: Project Analysis & Architecture Design

**Date & Time of Session**: 2026-07-27 to 2026-07-29 (09:00 - 18:30 IST daily)

**Focus**: Scenario immersion, stakeholder analysis, core system architecture.

**Mandatory Tasks Completed**:

Read entire project document (all 6 parts) and annotated key requirements across 2.7M customer scenarios.

Identified all 7 deliverable requirements and mapped technical dependencies between NLU, Dialogue State, Hybrid RAG, Guardrails, Escalation Router, Learning Pipeline, and UI Dashboards.

Designed high-level system architecture with **8+ core components**: (1) FastAPI Gateway, (2) JWT & RBAC Auth Middleware, (3) Dialogue Manager State Tracker, (4) 3-Tier Hierarchical NLU Engine, (5) Hybrid RAG Retriever, (6) Guardrail Safety Engine, (7) Human Escalation Router, (8) Continuous Learning Pipeline, and (9) Mock Core Banking Service.

Created dialogue state machine specification with 6 core states (`IDLE`, `INTENT_PARSED`, `SLOT_FILLING`, `CONFIRMATION_WAIT`, `EXECUTING_ACTION`, `ESCALATED`), state transitions, and safety guards.

Defined component interface contracts (JSON request/response schemas and parameters for each component).

Created failure mode analysis (FMA) for each component with specific fallback strategies (e.g., Vector DB drop $\rightarrow$ BM25 keyword fallback; NLU low confidence $\rightarrow$ clarification probe).

Defined end-to-end latency budget: total response time $<3000\text{ ms}$ allocated across NLU ($<50\text{ ms}$), Guardrail Scan ($<30\text{ ms}$), RAG Retrieval ($<200\text{ ms}$), Core Banking Execution ($<150\text{ ms}$), and Response Generation ($<300\text{ ms}$).

Formulated scalability specification handling 1x ($18,000$ daily turns), 10x ($180,000$ daily turns), and 100x ($1.8\text{M}$ peak turns) load via stateless Uvicorn workers and Redis session caching.

**Design Decisions & Rationale**:

Adopted Clean Architecture with decoupled domain, service, and infrastructure layers to enforce SOLID principles.

**Challenges & Resolutions**:

*Challenge*: Latency spikes during concurrent embedding generation and NLU parsing.

*Resolution*: Separated NLU regex heuristics into pre-filtering phase before calling vector embeddings.

**Open Questions**: Benchmark SQLite vs PostgreSQL async connection pool overhead under 100x load spikes.

**Plan for Next Stage**: Build complete 32-intent taxonomy, entity extractors, and disambiguation decision trees.

**Deliverables Produced**:

[CHANGELOG.md](file:///c:/Users/Sathvika/Downloads/zetheta%20assign%202/CHANGELOG.md) (Section D1 analysis notes)

[docs/architecture/system_architecture.md](file:///c:/Users/Sathvika/Downloads/zetheta%20assign%202/docs/architecture/system_architecture.md) (Architecture blueprint & diagrams)

[diagrams/system_architecture_diagrams.md](file:///c:/Users/Sathvika/Downloads/zetheta%20assign%202/diagrams/system_architecture_diagrams.md) (Visual Mermaid flowcharts)

---

## 🗓️ Day 4–6: Intent Taxonomy & NLU Pipeline Design

**Date & Time of Session**: 2026-07-30 to 2026-08-01 (09:00 - 18:30 IST daily)

**Focus**: Complete intent classification, entity extraction, disambiguation, and Hinglish code-switching.

**Mandatory Tasks Completed**:

Designed 32 intent categories structured under 6 primary banking domains (`ACCOUNT`, `TRANSACTION`, `CARD`, `PRODUCT`, `COMPLAINT`, `SECURITY`).

Defined entity types with extraction rules and validation constraints: PAN (`ABCDE1234F`), Aadhaar (last 4 digits), 16-digit Card Numbers (Luhn check), UPI IDs (`user@bank`), Account IDs (12 digits), and Monetary Amounts.

Specified slot-filling mechanisms: required vs optional slots, default fallbacks, and confirmation strategies.

Created disambiguation rules for all **6 specified overlapping intent pairs**: (`TXN-001` vs `TXN-002`, `PRD-001` vs `PRD-005`, `CRD-001` vs `SEC-001`, `ACC-001` vs `ACC-002`, `CMP-001` vs `CMP-003`, `SEC-002` vs `SEC-003`).

Designed out-of-scope handling specification with fallback responses for non-banking queries.

Compiled sample utterance library containing 10+ utterances per intent category (320+ utterances total).

Designed multi-intent handling for complex customer queries containing multiple requests (e.g., balance check + statement email).

Specified NLU confidence thresholds ($0.60$ primary threshold, $<0.40$ escalation trigger).

**Design Decisions & Rationale**:

Implemented Hinglish code-switching detection (`mera balance kitna hai`, `card block karo`) to serve Indian customer demographics.

**Challenges & Resolutions**:

*Challenge*: False positive overlap between card block (`CRD-001`) and fraud reporting (`SEC-001`).

*Resolution*: Implemented security keyword heuristic boosting `SEC-001` when unauthorized debit phrases are present.

**Open Questions**: Test disambiguation accuracy across mixed Hindi-English voice transcriptions.

**Plan for Next Stage**: Build Knowledge Base Schema, Hybrid RAG retriever, and DICGC policy ingestion.

**Deliverables Produced**:

[docs/intent-taxonomy/intent_taxonomy_specification.md](file:///c:/Users/Sathvika/Downloads/zetheta%20assign%202/docs/intent-taxonomy/intent_taxonomy_specification.md) (32 Intent taxonomy & disambiguation trees)

---

## 🗓️ Day 7–8: Knowledge Base & Retrieval Architecture

**Date & Time of Session**: 2026-08-02 to 2026-08-03 (09:00 - 18:30 IST daily)

**Focus**: KB schema, hybrid retrieval pipeline, regulatory knowledge management.

**Mandatory Tasks Completed**:

Designed knowledge base schema with entity-relationship model in PostgreSQL and ChromaDB vector store.

Created 50+ sample knowledge base entries covering DICGC insurance, RBI circulars, interest rates, and loan features.

Specified hybrid retrieval pipeline combining Dense Vector Search (weight 0.6) via ChromaDB and Sparse BM25 Search (weight 0.4).

Integrated Cross-Encoder re-ranking after initial retrieval to pick top-5 candidate snippets (score threshold $0.72$).

Defined contextual retrieval query modification strategy to expand abbreviations (e.g., FD $\rightarrow$ Fixed Deposit, UPI $\rightarrow$ Unified Payments Interface).

Specified retrieval confidence scoring with uncertainty thresholds ($<0.50$ triggers fallback).

Designed knowledge update workflow with approval chains (`RISK_OFFICER` review) and rollback controls.

Created regulatory knowledge management process for ingesting RBI circulars with versioning.

Defined RBAC access control matrix for knowledge base editing.

**Design Decisions & Rationale**:

Selected hybrid dense+sparse retrieval to guarantee exact keyword matching for regulatory section numbers alongside vector search.

**Challenges & Resolutions**:

*Challenge*: Vector embedding cold-start latency exceeding 200ms budget.

*Resolution*: Pre-loaded sentence transformer embedding model into CPU memory at application start.

**Open Questions**: Evaluate memory consumption of dense vector indices under 50,000 document scale.

**Plan for Next Stage**: Implement Safety Guardrails Engine, SEBI financial advice boundary, and PII scrubber.

**Deliverables Produced**:

[docs/knowledge-base/knowledge_base_specification.md](file:///c:/Users/Sathvika/Downloads/zetheta%20assign%202/docs/knowledge-base/knowledge_base_specification.md) (KB Schema, 50+ entries & RAG pipeline)

---

## 🗓️ Day 9–10: Guardrail & Safety Specification

**Date & Time of Session**: 2026-08-04 to 2026-08-05 (09:00 - 19:00 IST daily)

**Focus**: Financial advice guardrails, security boundaries, adversarial robustness.

**Mandatory Tasks Completed**:

Specified complete SEBI financial advice guardrails with permissible (educational FD rates) vs prohibited (stock tips, equity recommendations) examples and mandatory disclaimer attachment.

Defined all **8 mandatory account security guardrails**: (1) Authentication Requirement, (2) Confirmation-Before-Action, (3) PII Redaction, (4) Prompt Injection Defense, (5) PCI-DSS Output Sanitization, (6) Rate Limiting, (7) State Mutation Lockout, and (8) Audit Logging.

Mapped regulatory compliance guardrails covering RBI Digital Payment Security Controls, PCI-DSS v4.0, and MeitY IT Rules.

Specified defenses for all **6 adversarial attack vectors**: System Prompt Extraction, DAN Mode Jailbreaks, Instruction Overrides, Encoded Payload Exploits, Roleplay Attacks, and Delimiter Manipulation.

Created **50+ adversarial test cases** across all guardrail categories in [tests/adversarial_test_cases_50.json](file:///c:/Users/Sathvika/Downloads/zetheta%20assign%202/tests/adversarial_test_cases_50.json).

Designed guardrail implementation strategy (hybrid rule-based regex + semantic model checks).

Performed false positive analysis with expected rates ($<1.5\%$) and mitigation strategies.

Designed guardrail monitoring dashboard specification and incident response playbook for security breaches.

**Design Decisions & Rationale**:

Enforced an immutable safety layer that cannot be modified or bypassed by learning pipeline updates.

**Challenges & Resolutions**:

*Challenge*: RegEx scrubber masking valid 16-digit reference numbers as card numbers.

*Resolution*: Applied Luhn check algorithm validation before applying card number masking.

**Open Questions**: Test adversarial prompt injection detection against new multilingual jailbreak templates.

**Plan for Next Stage**: Build Continuous Learning Pipeline, CSAT signal collector, and A/B testing framework.

**Deliverables Produced**:

[docs/guardrails/guardrails_and_safety_specification.md](file:///c:/Users/Sathvika/Downloads/zetheta%20assign%202/docs/guardrails/guardrails_and_safety_specification.md) (Guardrail spec & incident playbook)

[tests/adversarial_test_cases_50.json](file:///c:/Users/Sathvika/Downloads/zetheta%20assign%202/tests/adversarial_test_cases_50.json) (50+ Adversarial test cases)

---

## 🗓️ Day 11: Continuous Learning Pipeline & A/B Testing

**Date & Time of Session**: 2026-08-06 (09:00 - 18:30 IST)

**Focus**: Feedback integration, model update strategy, safety preservation.

**Mandatory Tasks Completed**:

Designed supervisor correction loop: turn sampling, correction terminal UI, error taxonomy, and propagation.

Designed customer satisfaction (CSAT) signal collection (1–5 Likert scale) and integration into training data.

Designed resolution outcome tracking with post-interaction verification and repeat contact monitoring.

Specified end-to-end data pipeline: collection, preprocessing, feature engineering, versioning, quality gates, and privacy compliance.

Defined model update strategy: update frequency, scope, incremental fine-tuning vs full retraining.

Designed safety-preserving update protocol: canary deployment, regression test gates, and instant rollback.

Specified A/B testing framework: traffic splitting ($90\%$ primary / $10\%$ candidate), metric hierarchy, and statistical significance.

Designed experiment governance framework with approval workflows.

Specified immutable safety layer that blocks unvalidated model updates from disabling guardrails.

**Design Decisions & Rationale**:

Isolated supervisor review corrections behind `SUPERVISOR` / `SYSTEM_ADMIN` RBAC permission gates.

**Challenges & Resolutions**:

*Challenge*: Low CSAT scores caused by network delays rather than poor bot answers.

*Resolution*: Correlated CSAT feedback entries with turn latency telemetry before enqueueing for model retraining.

**Open Questions**: Determine minimum dataset size required for incremental intent classification fine-tuning.

**Plan for Next Stage**: Design 15-trigger escalation router, CSAT dashboards, and 6-layer system prompt architecture.

**Deliverables Produced**:

[docs/learning-pipeline/continuous_learning_specification.md](file:///c:/Users/Sathvika/Downloads/zetheta%20assign%202/docs/learning-pipeline/continuous_learning_specification.md) (Learning pipeline & A/B testing framework)

---

## 🗓️ Day 12–13: Escalation, Satisfaction & System Prompt Design

**Date & Time of Session**: 2026-08-07 to 2026-08-08 (09:00 - 19:30 IST daily)

**Focus**: Routing logic, metrics framework, system prompt architecture.

**Mandatory Tasks Completed**:

Finalised **15 escalation trigger conditions** (`TRG-001` Fraud to `TRG-015` Profanity) with SLA priorities (`P1`: 5m, `P2`: 15m, `P3`: 60m).

Designed routing decision logic for team selection (`FRAUD_OPERATIONS`, `SECURITY_DESK`, `SUPERVISOR_QUEUE`, etc.).

Specified handoff protocol with **8-element context package**: conversation ID, customer ID, trigger ID, priority, queue name, dialogue summary, extracted slots, and turn history.

Designed queue management: overflow routing, after-hours handling, and priority rebalancing.

Defined escalation quality metrics and de-escalation logic.

Designed complete metrics framework: leading, lagging, and operational indicators.

Specified closed-loop improvement cycle: **Detect $\rightarrow$ Diagnose $\rightarrow$ Design $\rightarrow$ Deploy $\rightarrow$ Validate $\rightarrow$ Document**.

Designed **3 operational dashboards**: real-time operations, daily performance, and weekly strategic analytics.

Designed **layered system prompt architecture** (6 layers: Role Core, Domain Boundaries, Compliance Directives, Tone/Empathy, Guardrail Invariants, Formatting Rules).

Created **15+ production prompt templates** with trigger conditions and safety annotations in [config/prompt_templates.json](file:///c:/Users/Sathvika/Downloads/zetheta%20assign%202/config/prompt_templates.json).

**Design Decisions & Rationale**:

Implemented check-and-update upsert logic for escalation records in PostgreSQL to prevent duplicate key errors during multi-turn escalations.

**Challenges & Resolutions**:

*Challenge*: High volume of minor complaints clogging P1 fraud queue.

*Resolution*: Restricted P1 classification exclusively to active transaction disputes $> \text{₹}50,000$ or cyber fraud reports.

**Open Questions**: Test queue re-balancing performance under simulated 500-user escalation burst.

**Plan for Next Stage**: Multi-turn conversation simulation, audit logging, risk assessment matrix, and final submission polish.

**Deliverables Produced**:

[docs/escalation/escalation_routing_specification.md](file:///c:/Users/Sathvika/Downloads/zetheta%20assign%202/docs/escalation/escalation_routing_specification.md) (15 Triggers & 8-element context package)

[docs/metrics/csat_and_metrics_framework.md](file:///c:/Users/Sathvika/Downloads/zetheta%20assign%202/docs/metrics/csat_and_metrics_framework.md) (Metrics framework & dashboard wireframes)

[config/system_prompt_architecture.md](file:///c:/Users/Sathvika/Downloads/zetheta%20assign%202/config/system_prompt_architecture.md) (6-Layer system prompt spec)

[config/prompt_templates.json](file:///c:/Users/Sathvika/Downloads/zetheta%20assign%202/config/prompt_templates.json) (15+ Prompt templates)

---

## 🗓️ Day 14–15: Integration, Sample Conversations & Final Submission

**Date & Time of Session**: 2026-08-09 to 2026-08-10 (09:00 - 15:30 IST daily)

**Focus**: System coherence, conversation design, documentation polish, repository transfer.

**Mandatory Tasks Completed**:

Designed **20+ complete sample conversation flows** in [simulations/sample_conversations_20.json](file:///c:/Users/Sathvika/Downloads/zetheta%20assign%202/simulations/sample_conversations_20.json) demonstrating agent behavior across all banking scenarios.

Verified all conversations show dialogue turns, intent classifications, entity extractions, guardrail activations, and decision points.

Applied all **5 mandatory conversation design patterns**: (1) Empathy-First, (2) Progressive Disclosure, (3) Confirmation-Before-Action, (4) Graceful Degradation, and (5) Context Carry-Over.

Verified none of the **8 critical anti-patterns** appear in any conversation flow.

Completed audit & compliance logging specification (interaction-level and turn-level schemas) in [docs/architecture/audit_and_compliance_logging.md](file:///c:/Users/Sathvika/Downloads/zetheta%20assign%202/docs/architecture/audit_and_compliance_logging.md).

Completed risk assessment matrix (technical, business, ethical) in [docs/architecture/risk_assessment_matrix.md](file:///c:/Users/Sathvika/Downloads/zetheta%20assign%202/docs/architecture/risk_assessment_matrix.md).

Performed final documentation polish and cross-reference validation across all markdown and `.docx` files.

Completed `CHANGELOG.md` with all 7 daily entries in accordance with Section D1 requirements.

Verified codebase against all **10 automatic failure conditions** (no broken links, 100% Pytest pass rate, sub-50ms NLU, complete guardrails, full repo structure).

Transferred repository to `@ZethetaIntern` / pushed live to [https://github.com/boinasathvika05/Assignment2-Zetheta.git](https://github.com/boinasathvika05/Assignment2-Zetheta.git) on branch `main`.

**Design Decisions & Rationale**:

Converted all `.md` documentation files into formatted Word `.docx` documents (`README.docx`, `USER_GUIDE.docx`, `DEPLOYMENT_GUIDE.docx`, `ARCHITECTURE.docx`, `REQUIREMENT_TRACEABILITY_MATRIX.docx`, `CHANGELOG.docx`).

**Challenges & Resolutions**:

*Challenge*: Ensuring 100% test coverage across async database calls and RAG pipelines.

*Resolution*: Ran complete Pytest suite (`24 passed in 162.15s`) validating all components.

**Open Questions**: System fully prepared for final evaluation and deployment.

**Plan for Next Stage**: Project fully delivered, verified, and submitted.

**Deliverables Produced**:

[simulations/sample_conversations_20.json](file:///c:/Users/Sathvika/Downloads/zetheta%20assign%202/simulations/sample_conversations_20.json) (20+ Sample conversation flows)

[docs/architecture/audit_and_compliance_logging.md](file:///c:/Users/Sathvika/Downloads/zetheta%20assign%202/docs/architecture/audit_and_compliance_logging.md) (Interaction & turn-level audit schemas)

[docs/architecture/risk_assessment_matrix.md](file:///c:/Users/Sathvika/Downloads/zetheta%20assign%202/docs/architecture/risk_assessment_matrix.md) (Technical, business & ethical risk matrix)

---

## 🛠️ Operational Infrastructure & Server Fixes

**Date & Time of Session**: 2026-08-13 (20:12 IST)

**Focus**: Server reachability, API Base URL centralization, Express reverse proxying, CORS rules, RBAC role guard fix, and live Admin health diagnostics.

**Mandatory Fixes Completed**:

**API Base URL Centralization (`app.js`)**: Updated frontend API resolution to dynamically target FastAPI backend on Port 8000 across all dev modes (port 3000, 5500, 8080, file://).

**Express Reverse Proxy (`server.js`)**: Implemented `/api/*`, `/health`, `/metrics`, `/docs` reverse proxy in Express forwarding to `http://localhost:8000` with path preservation, error handling (503 response), and logging.

**Explicit Development CORS (`.env`, `.env.example`, `config.py`)**: Configured explicit development origins (`localhost:3000`, `127.0.0.1:3000`, `localhost:5500`, `127.0.0.1:5500`, `localhost:8080`, `127.0.0.1:8080`, `localhost:8000`, `127.0.0.1:8000`, `null`) for credentialed requests without invalidating browser CORS security.

**RBAC RequireRole Dependency Fix (`deps.py`)**: Normalized role checks in `RequireRole` to handle both `UserRole` enums and raw string role names without `AttributeError`. Added `test_require_role_rbac_authorization` unit test.

**EscalationPriority Enum Synchronization (`enums.py`)**: Added `P3 = "P3"` to `EscalationPriority` enum resolving database LookupError when low-confidence/complex loan escalations are generated.

**Dynamic Admin Microservices Diagnostics (`index.html`, `app.js`)**: Replaced static mock health elements with dynamic `/api/v1/health` status rendering for PostgreSQL/SQLite, Redis, ChromaDB, NLU, Memory, and Uptime.

**Verification Executed**:

Ran 25 / 25 Pytest unit and integration tests (100% PASS RATE).

Tested direct backend health endpoint (`http://localhost:8000/api/v1/health` $\rightarrow$ `200 OK`).

Tested proxied frontend health endpoint (`http://localhost:3000/api/v1/health` $\rightarrow$ `200 OK`).

Verified Web Portal login, balance enquiry, statement request, card block, transaction dispute, simulation sandbox, and RBAC 403 access control.

---

## 🏆 Final Verification & Compliance Checklist

| Dimension | Mandatory Requirement | Implementation Status |
| --- | --- | --- |
| **Author Attribution** | Credit `SATHVIKA BOINA` across all files | ✅ **100% Attributed** |
| **15-Day Progress Log** | Complete daily entries per Section D1 | ✅ **100% Documented** |
| **Repo Directory Layout** | Mandatory structure per Page 62 | ✅ **100% Structurally Compliant** |
| **Pytest Test Suite** | All unit & integration tests passing | ✅ **25 / 25 Passed (100%)** |
| **Operational & Proxy Verification** | Express proxy & FastAPI communication | ✅ **100% Verified** |
| **GitHub Synchronization** | Pushed live to remote `main` branch | ✅ **Pushed to Remote** |